## Slide 1: Heterogeneous Migration using RMAN : Downtime minimized
AIX / Oracle to Oracle Linux / Oracle
Migration Process
Source
Initiate:
Prepare Source
Perform DB Backup using (L0)
Perform incremental DB Backup using RMAN (L1- Ln)
Perform file system backup (full & incremental)
Cut-over:
Shutdown Source Application
Switch Tablespace (Read-only)
Perform Final incremental DB backup
Create Meta data backup
Target
Initiate
Install / Setup Oracle 12c and Application Instance
Conversion of RMAN Backup Set to target endian format
Restore DB Backup (L 0)
Restore DB Back (L1.. Ln)
Restore file system backup
Cutover:
Restore final incremental DB backup
Restore / apply Metal data and Open the database
Technical Validation
Start Application services & do the validation
Minimum/ Near Zero Downtime
Rebuild Meta Information (Views, Synonyms, Triggers, Roles etc)
SYSTEM
SYSAUX
Database
Restore RMAN Incremental Level 0 Backup
Restore RMAN Incremental Level 1 - n Backup
Data pump to import Meta data
SYSTEM
SYSAUX
Database
Create Database
1
2
3
4
Application
Application
APP DB
APP DB
Source Database

## Slide 2: Heterogeneous Migration using Golden Gate : Downtime minimized
AIX / Oracle to Oracle Linux / Oracle
Migration Process
Source
Initiate:
Perform EXPDP Schema level backup using SCN
Transfer backup dump files to target
Cut-over:
Shutdown Source Application
Target
Initiate
Install / Setup Oracle 12c and Application Instance
Restore the backup dump files
Database Schema Validation
Cutover:
Connectivity testing from application
Technical Validation post Golden gate cut-over steps
Start Application services & do the validation
Minimum/ Near Zero Downtime
Validate Meta Information (Views, Synonyms, Triggers, Roles etc)
SYSTEM
SYSAUX
Database
Take Schema level EXPDP backup with SCN
Transfer and restore the backup
Start GG Extract/Replicat process using SCN
SYSTEM
SYSAUX
Database
Create Database
1
2
3
4
Application
Application
APP DB
APP DB
Source Database
Golden Gate Cloud Server :
Initiate:
Install/setup Oracle Golden Gate 12c with source extract and target replicat parameters with required schema information.
Start/Monitor the extract and replicat process using SCN
Cut-over: Stop the extract/replicat process

## Slide 3: Heterogeneous Migration using AWS DMS : Downtime minimized
AIX / Oracle to Oracle Linux / Oracle
Migration Process
Source
Initiate:
Perform EXPDP Schema level backup using SCN
Transfer backup dump files to target
Cut-over:
Shutdown Source Application
Target
Initiate
Install / Setup Oracle 12c and Application Instance
Restore the backup dump files
Database Schema Validation
Cutover:
Connectivity testing from application
Technical Validation post aws DMS cut-over steps
Start Application services & do the validation
Minimum/ Near Zero Downtime
Validate Meta Information (Views, Synonyms, Triggers, Roles etc)
SYSTEM
SYSAUX
Database
Take Schema level EXPDP backup with SCN
Transfer and restore the backup
Start DMS TASK using SCN
SYSTEM
SYSAUX
Database
Create Database
1
2
3
4
Application
Application
APP DB
APP DB
Source Database
AWS DMS Service
Initiate
Setup Replication with qualified instance type with source and target endpoint for AWS DMS TASK settings with schema .
Start/Monitor the AWS DMS TASK using SCN
Cut-over: Stop the AWS DMS TASK